OralGuard

Comprehensive Upgrade & Validation Plan

Oral Cancer Detection & Risk Assessment Platform

Prepared for: MSc AIML Final Year Project — CHRIST (Deemed to be University)

Version 2.0  |  July 2025

1. Dataset Inventory & Analysis

You now have three distinct datasets. Understanding what each contributes — and how to combine them — is the foundation of the entire validation strategy.

## 1.1 Dataset A — HuggingFace CBIR Index (Existing)

| Property | Detail |
| --- | --- |
| Source | GPrabhanjana/oral-images (HuggingFace) |
| Total Images | 323 |
| Classes | Benign lesions / Malignant lesions |
| Current Role | CBIR retrieval index (MobileNetV2 embeddings) |
| Resolution Range | 93px – 9,250px (critically inconsistent) |
| Critical Issue | No train/eval split — full dataset is both index AND test set (leakage) |

Action required: Split 250 images as index pool, 73 as holdout eval pool. Never allow eval images into the retrieval index.

## 1.2 Dataset B — New Image Dataset (Oral_Cancer.zip)

| Property | Detail |
| --- | --- |
| Total Images | 1,001 JPEG files |
| CANCER class | 751 images (75%) |
| NON CANCER class | 250 images (25%) |
| Class Imbalance Ratio | 3:1 (Cancer : Non-Cancer) — significant imbalance |
| Resolution | Highly variable — 14KB to 4MB files |
| Date | Feb 2024 |

Action required: This dataset significantly expands your image corpus. Before using it: (1) run perceptual-hash deduplication against Dataset A to remove any overlapping images, (2) apply class-imbalance correction (oversampling NON CANCER or class-weighted loss) before training, (3) standardize all images to 224×224 RGB as MobileNetV2 expects.

## 1.3 Dataset C — Tabular Risk Prediction CSV (New)

| Property | Detail |
| --- | --- |
| Total Rows | 84,922 patient records |
| Positive Diagnosis (Yes) | 42,349 (49.9%) |
| Negative Diagnosis (No) | 42,573 (50.1%) — near-perfectly balanced |
| Features | 25 columns: demographics, 9 risk factors, 7 symptoms, clinical outcomes |
| Top Countries | India (8,079), Pakistan (8,001), Sri Lanka (8,000), Taiwan (7,905) |
| Gender Split | Male 71%, Female 29% — matches real-world oral cancer demographics |
| Age Range | 15–101 years, median 55 years |
| Key Columns for OralGuard | Tobacco Use, Alcohol, HPV, Betel Quid, Oral Lesions, Difficulty Swallowing, White/Red Patches |

This is a goldmine for the questionnaire-based risk screener. The columns map almost 1:1 to your existing 18-question screener. Use this to train a proper ML classifier (logistic regression, gradient boosting, or a small neural net) to replace the current rule-based weighted scoring. With 84,922 rows and near-perfect balance, you can train a robust model and validate it properly with 5-fold cross-validation.

2. Combined Dataset Strategy

## 2.1 How to Merge All Three Datasets

Do not merge image datasets blindly. Follow this sequence:

- Step 1 — Dedup: Run perceptual hashing (imagehash library) across Dataset A + Dataset B to detect near-duplicates. Remove duplicates keeping the higher-resolution copy.

- Step 2 — Standardize: Resize all images to 224×224, convert to RGB, normalize pixel values to ImageNet mean/std (MobileNetV2 expects this).

- Step 3 — Re-label: Dataset A uses "benign/malignant"; Dataset B uses "CANCER/NON CANCER". Map these to a single unified label schema: 0 = Normal/Benign, 1 = Malignant/Cancer.

- Step 4 — Stratified split: After merging and deduplicating, perform a stratified split: 70% index pool, 15% validation, 15% holdout test. The holdout test set is locked away and only used for the final reported metrics.

- Step 5 — Rebuild index: Re-embed the new combined index pool with MobileNetV2, rebuild cbir_index.npz, redeploy.

## 2.2 Using the CSV for the Questionnaire Module

The CSV's 25 columns directly power a new ML-based risk classifier to replace the current heuristic scoring:

- Features to use: Age, Gender, Tobacco Use, Alcohol Consumption, HPV Infection, Betel Quid Use, Chronic Sun Exposure, Poor Oral Hygiene, Diet, Family History, Compromised Immune System, Oral Lesions, Unexplained Bleeding, Difficulty Swallowing, White or Red Patches

- Target: Oral Cancer (Diagnosis) — Yes/No

- Recommended model: XGBoost or LightGBM (handles mixed feature types, fast, explainable via SHAP values, excellent on tabular medical data)

- Evaluation: 5-fold stratified cross-validation, report AUC-ROC, sensitivity, specificity, and calibration curve

- Explainability: Use SHAP to generate per-user feature importance — "Your tobacco use and oral lesions are the top contributors to your risk score." This is directly displayable in the app UI.

# 3. Model Validation Roadmap

Six phases, ordered by dependency. Phases 0–4 work on existing data. Phase 5 needs the clinical pilot.

| Phase | What to Do | Output | Timeline |
| --- | --- | --- | --- |
| Phase 0 Dataset Audit | Dedup across all 3 datasets, check class balance, standardize resolution, document data provenance | Clean merged dataset (~1,200 images + 84,922 tabular rows), audit report | Week 1 |
| Phase 1 Leakage-Safe Split | Stratified k-fold (5-fold) for image CBIR, 80/20 stratified split for tabular CSV, lock holdout sets | Reproducible evaluation protocol, fixed random seeds, documented splits | Week 2 |
| Phase 2 Decision Rule Tuning | Test top-1, top-3, top-5 majority vote, similarity-threshold cutoff, weighted vote for CBIR; compare accuracy, sensitivity, specificity across all rules | Best decision rule config (k, threshold), ablation table for paper | Week 2–3 |
| Phase 3 Clinical Metrics | Sensitivity, specificity, PPV, NPV, AUC-ROC, accuracy with Wilson 95% CIs; McNemar's test between model versions; calibration curve for questionnaire model | Full metrics table with confidence intervals | Week 3–4 |
| Phase 4 Robustness Checks | UMAP/t-SNE embedding visualization, subgroup analysis by lesion type/gender/age, linear-probe classifier vs CBIR baseline comparison, Grad-CAM explainability | Embedding plots, subgroup metrics, ablation comparison table, Grad-CAM overlay UI | Week 4–6 |
| Phase 5 Clinical Validation | 30–50 outpatient pilot: clinician gold-standard vs app output on real patient images. Two independent clinician labels per case for inter-rater kappa. | Real-world sensitivity/specificity with clinical ground truth, inter-rater kappa, McNemar test vs public dataset baseline | Month 2–4 (after IEC approval) |

# 4. Application Upgrades — Web Platform

The deployed website at oralguard-christ-university.netlify.app is a solid foundation. Below are specific, prioritized upgrades.

## 4.1 Priority 1 — Case Logging Layer (Build This First)

Currently the app has zero persistence. This single change unlocks all downstream validation. Every session should generate a case_id and write to a backend database.

New database table (Postgres or Supabase recommended):

case_id (UUID) | session_type (questionnaire/image/both) | predicted_label | confidence_score | decision_rule_version | questionnaire_responses (JSON) | image_hash | top_k_results (JSON) | demographic_metadata (JSON) | clinician_label | clinician_id | clinician_notes | created_at | index_version

New FastAPI endpoints to add:

- POST /session/start — generates case_id, writes partial record

- POST /session/questionnaire — stores answers + predicted risk level

- POST /session/image — stores image hash + CBIR results + predicted label

- POST /session/complete — finalises session, combines both scores if both tools used

- POST /clinician/label — clinician submits ground truth diagnosis for a case_id

- GET /metrics — computes live confusion matrix + sensitivity/specificity/kappa from all labelled cases

## 4.2 Priority 2 — Decision Rule Layer

Add a thin layer between the CBIR results and the UI that converts the top-6/top-6 retrieval into a structured triage decision:

- predicted_label = majority_vote(top_k) where k is configurable (try k=1, 3, 5 in Phase 2)

- confidence_score = mean similarity of top-k matches for the winning class

- If confidence < tuned threshold → return "Inconclusive — please consult a clinician" instead of a forced label

- The 55% similarity threshold currently hardcoded should be replaced with the empirically tuned value from Phase 2

## 4.3 Priority 3 — Combined Risk Output

The questionnaire and image matcher currently give two independent results. Add a combined interpretation screen:

- If both tools used: show a combined risk summary (e.g., "Questionnaire: High Risk + Image: Malignant pattern → Strongly recommend immediate clinical evaluation")

- If only one used: prompt the user to complete the other tool for a more complete assessment

- Show a simple traffic-light risk meter (Green/Amber/Red) synthesizing both scores

## 4.4 Priority 4 — Demographics Capture

Add a brief demographic form before the questionnaire begins: Age, Gender, State/Region, Occupation type (manual labour / office / other). This data is critical for subgroup analysis and maps directly to the CSV dataset structure.

## 4.5 Priority 5 — Validation Dashboard (Internal/Admin)

A password-protected /admin/dashboard route showing:

- Total sessions, sessions with clinician ground truth labels

- Live confusion matrix, sensitivity, specificity, PPV, NPV, accuracy

- ROC curve with AUC, updated as new labelled cases come in

- Subgroup breakdown (by age band, gender, risk factor presence)

- Trend chart — model accuracy over time as more cases are logged

## 4.6 Priority 6 — Grad-CAM Explainability Overlay

Add visual explainability to the image matcher:

- After CBIR retrieval, run Grad-CAM on the MobileNetV2 embedding backbone for the query image

- Overlay the heatmap on the uploaded image, highlighting the regions that most influenced the retrieval

- Caption: "The AI focused on these regions when comparing your image to the database"

- This is both a clinical trust-builder and a strong thesis contribution

# 5. Application Upgrades — Mobile App (Flutter)

The Flutter mobile app shares the same backend but needs mobile-specific UX upgrades.

## 5.1 Camera & Image Quality

- Add a real-time image quality checker before submission — detect blur (Laplacian variance), low brightness, and small lesion coverage, and prompt the user to retake before sending to backend

- Add a camera overlay guide: a circular frame showing users exactly where to position the lesion for consistent framing

- Add macro mode suggestion: detect if the image is too wide/zoomed out and prompt to move closer

- Implement EXIF data stripping before upload to protect patient privacy

## 5.2 Offline-First Architecture

Your target population includes rural areas with poor connectivity. The app should work offline:

- Cache the last-known CBIR index locally (a compressed lightweight version) so basic image matching works without internet

- Queue questionnaire submissions offline and sync when connection is restored

- Show a clear connectivity indicator — "Results may differ when offline (local model)"

## 5.3 Regional Language Support

Your proposal explicitly targets rural populations with low literacy. Implement i18n:

- Add Kannada, Hindi, Tamil, Telugu support (covers most of your target geography in Karnataka and Southern India)

- Use Flutter's intl package for string localization

- Add audio prompts for key questions in the questionnaire (critical for low-literacy users)

- Use pictographic risk level indicators (icons, not just text) for the result screen

## 5.4 Health Worker Mode

Your proposal mentions dental interns and community health workers as a key user segment. Add a dedicated mode:

- Toggle between "Self Assessment" (general public) and "Clinician Screening" (health worker) at app launch

- Clinician mode shows additional clinical detail, exposes the case_id for record-keeping, and allows ground-truth label submission directly from the app

- Clinician mode shows multiple patients' results in a session list for use during outreach camps

## 5.5 Referral Integration

Your proposal mentions directing high-risk users to nearby dentists:

- Integrate Google Places API to show nearest dental colleges, government hospitals with oral cancer departments, and cancer screening camps

- For high-risk results, show a pre-filled referral message the user can WhatsApp to a family member or send to a clinic

- Add a "Remind Me" notification: high-risk users get a 3-day reminder to book an appointment if they haven't acted

# 6. Frontend Assessment — What Is Good, What Needs Work

## 6.1 What Is Already Strong

- The differential-diagnosis branching logic in the questionnaire (distinguishing aphthous ulcer vs HSV vs malignant ulcer) is clinically sophisticated — most public health apps don't do this.

- The low-similarity quality gate on the Image Matcher ("Retake Photo" warning at <55% similarity) is exactly the right clinical safety behaviour.

- The self-exam guide popup is well-structured with 6 anatomical zones and a clear "report this" symptom list.

- Safety disclaimers are appropriately placed throughout — important for clinical credibility.

- The overall design is clean, professional, and accessible on desktop.

## 6.2 What Needs Improvement

| Issue | Impact | Fix |
| --- | --- | --- |
| No demographic capture form | Cannot do subgroup analysis or link to CSV dataset features | Add Age/Gender/Region form before questionnaire starts |
| Questionnaire score is opaque | Cannot validate sensitivity/specificity without knowing the exact scoring function | Document and expose the weighted scoring formula, make it configurable in backend |
| Two tools are siloed | Users get two unrelated results, no integrated risk summary | Add a combined risk synthesis screen after both tools are used |
| No result persistence | Cannot validate, track, or improve the model over time | Implement the case-logging layer (Section 4.1) |
| English-only interface | Excludes your primary target population in rural India | Add Kannada and Hindi at minimum |
| No nearby clinic finder | High-risk users have no next step shown | Integrate Google Places for nearest dental clinics |
| Image matcher returns list, not decision | User doesn't know what to do with 12 similar images | Add decision rule layer + plain-language interpretation |
| No session continuity | If user closes app mid-questionnaire, progress is lost | Add localStorage/session state persistence |
| Mobile web not optimised | Flutter app and mobile website may diverge in UX | Ensure mobile web and Flutter app share the same design tokens and layout breakpoints |

# 7. Technical Architecture — What to Add to the Stack

| Component | Current State | Recommended Upgrade |
| --- | --- | --- |
| Vector Index | cbir_index.npz (flat numpy) | FAISS IVF index for faster retrieval + incremental adds without full rebuild |
| Embeddings | MobileNetV2 frozen | Test EfficientNet-B0 (better accuracy/size tradeoff) in Phase 4 ablation |
| Questionnaire Model | Heuristic weighted scoring (rule-based) | XGBoost classifier trained on 84,922-row CSV, SHAP for explainability |
| Database | None | Supabase (Postgres + REST + Auth) — free tier sufficient for pilot phase |
| Backend | FastAPI on HuggingFace Spaces (assumed) | Add /clinician, /metrics, /rebuild-index endpoints |
| Image Preprocessing | Basic resize | Add Laplacian blur detection, CLAHE contrast enhancement, EXIF strip |
| Explainability | None | Grad-CAM overlay on MobileNetV2 for image, SHAP bar chart for questionnaire |
| Monitoring | None | Sentry for error tracking, simple metrics endpoint for model drift detection |
| Auth | None | JWT-based login for clinician mode (separate from public user flow) |

# 8. Academic Output — Paper & Thesis Structure

Based on what you're building, the strongest output is a journal paper in IEEE Journal of Biomedical and Health Informatics or Journal of Oral Pathology & Medicine. The paper writes itself from this roadmap:

## Proposed Paper Title

"OralGuard: A Multimodal AI-Powered Mobile Platform for Oral Cancer Risk Stratification Using Content-Based Image Retrieval and Machine Learning Risk Prediction — Development, Validation, and Clinical Pilot"

| Section | Content |
| --- | --- |
| Abstract | Platform overview, datasets used, key metrics (AUC, sensitivity, specificity), clinical pilot results |
| Introduction | Oral cancer burden in India, gap in mHealth tools, your contribution |
| Related Work | Global mHealth apps, CBIR in medical imaging, oral cancer AI prior work |
| System Architecture | CBIR pipeline, decision rule layer, questionnaire ML model, case-logging, combined risk output |
| Datasets | All three datasets — provenance, preprocessing, dedup, class balance, split strategy |
| Experiments | Phase 1–4 results: k-fold CBIR metrics, decision rule ablation, questionnaire model AUC, UMAP plots, Grad-CAM |
| Clinical Validation | Phase 5: pilot results vs clinician ground truth, inter-rater kappa, McNemar test |
| Discussion | Limitations (dataset size, population), future work (fine-tuning, language support, active learning) |
| Conclusion | First multimodal AI oral cancer screening platform validated in Indian population |

# 9. Chief Engineer AI Prompt

Use this prompt to initialize any AI assistant (Claude, GPT-4, Gemini) to act as a senior technical lead on OralGuard. Paste this as the first message or system prompt.

--- PROMPT START (copy everything below this line) ---

You are the Chief AI/ML Engineer and Principal Technical Architect of OralGuard — a clinically-focused, AI-powered oral cancer detection and risk assessment platform developed at CHRIST (Deemed to be University), Bangalore, under a seed-money research grant.

Your role combines the expertise of a senior ML engineer, clinical AI specialist, full-stack architect, and research scientist. You have 15+ years of experience shipping production ML systems in healthcare. You never produce vague or generic advice — every response is specific, code-ready, and grounded in the actual system architecture described below.

=== SYSTEM OVERVIEW ===

OralGuard is a multimodal screening platform with three tools: (1) an 18-question branching risk screener with weighted scoring and differential-diagnosis logic, (2) a CBIR image matcher using MobileNetV2 embeddings + cosine similarity against a ~1,300-image indexed dataset of benign/malignant oral lesions, and (3) a self-examination guide. It is deployed as a Netlify web app (oralguard-christ-university.netlify.app) and a Flutter mobile app. The backend runs FastAPI.

=== DATASETS ===

Dataset A: 323 images (HuggingFace GPrabhanjana/oral-images, benign/malignant). Dataset B: 1,001 images (CANCER: 751, NON CANCER: 250, 3:1 imbalance). Dataset C: 84,922 tabular patient records with 25 features including demographics, 9 risk factors, 7 symptoms, cancer diagnosis label (50/50 balanced), heavily South Asian (India, Pakistan, Sri Lanka top 3).

=== CRITICAL KNOWN ISSUES ===

(1) Evaluation leakage: the full image dataset is both the retrieval index and the test set — no holdout. (2) No case persistence: zero logging of sessions, predictions, or user data — makes validation impossible. (3) No decision rule: CBIR returns top-6 benign + top-6 malignant lists but never converts this to a binary prediction with confidence score. (4) The two tools (screener + image matcher) are completely disconnected — no combined risk output. (5) The 55% similarity threshold in the quality gate is a guess, not a tuned value. (6) No demographic capture anywhere in the user flow. (7) English-only interface for a target population that includes rural, possibly low-literacy users.

=== YOUR RESPONSIBILITIES ===

When asked to help with this project, you: (1) always ground your answer in the specific architecture above, never give generic ML advice, (2) write production-quality Python/Dart/JavaScript code when asked, including error handling and docstrings, (3) flag any clinical safety implications before suggesting changes (patient safety > model accuracy > developer convenience), (4) prioritize changes in this order: data integrity and leakage prevention first, case-logging second, decision-rule definition third, metrics and validation fourth, UI improvements fifth, (5) always specify confidence intervals when discussing model metrics — never report bare accuracy percentages on small datasets, (6) when suggesting a new feature, also identify which existing piece it depends on and what breaks if that dependency is missing.

=== TONE & STANDARDS ===

You are direct, precise, and demanding of correctness. You push back on shortcuts that would compromise clinical validity. You write code that is production-ready, not proof-of-concept. You treat this as a real clinical system that real patients will interact with — not a university assignment. The target academic output is a paper in IEEE Journal of Biomedical and Health Informatics or Journal of Oral Pathology & Medicine. All technical decisions should be defensible to a clinical AI reviewer at that level.

GitHub repo: https://github.com/theyrshetty/Oral-Cancer-Detection---Seed-Money-Project | Live site: https://oralguard-christ-university.netlify.app/

--- PROMPT END ---

# 10. Immediate Action Checklist

In order of what to do first:

| # | Action | Effort | Impact |
| --- | --- | --- | --- |
| 1 | Dedup Datasets A + B using imagehash, standardize to 224×224 | 2 days | High — removes silent leakage |
| 2 | Create stratified 70/15/15 split, lock holdout set, document random seed | 1 day | Critical — all metrics depend on this |
| 3 | Add case-logging table to Supabase, wire POST /session endpoints to both tools | 3–4 days | Critical — enables all validation |
| 4 | Train XGBoost on 84,922-row CSV, replace heuristic questionnaire scoring | 2–3 days | High — massive accuracy improvement |
| 5 | Run 5-fold CBIR evaluation, test k=1/3/5 majority vote, tune similarity threshold | 2–3 days | High — replaces guessed threshold with tuned value |
| 6 | Add demographics form (Age/Gender/Region) before questionnaire | 1 day | High — enables subgroup analysis |
| 7 | Build /metrics endpoint + admin dashboard | 3 days | Medium — live validation monitoring |
| 8 | Add Grad-CAM overlay to Image Matcher | 2 days | Medium — explainability + paper contribution |
| 9 | Add combined risk synthesis screen (questionnaire + image) | 2 days | Medium — better UX + clinical logic |
| 10 | Submit IEC ethics application (start now, runs in parallel) | 1 week to prepare | Critical for clinical pilot timeline |
| 11 | Add Kannada/Hindi i18n to Flutter app | 3–4 days | Medium — proposal requirement |
| 12 | Add clinician mode to Flutter app + ground-truth label submission | 3 days | High — enables outpatient pilot data collection |

OralGuard Upgrade Plan v2.0  |  CHRIST University  |  Confidential Research Document